Project Charter

**Team Rosu**

Bobocea Iulian

Malearciuc Vladut

Povar Luminita

Ursu Florina Oana

Contents

[II. General Project Information 3](#_Toc150597632)

[III. Project Specifications 4](#_Toc150597633)

# General Project Information

|  |  |
| --- | --- |
| **Project name** | Malictivity |
| **Project sponsor** | Zaharia Corneliu |
| **Project members** | Project manager – Malearciuc Vlad  Project developers  - Bobocea Iulian   * Povar Luminita * Ursu Florina Oana |
| **Expected start date** | 31.10.2023 |
| **Expected finish date** | 16.01.2024 |

# Project Specifications

|  |  |  |  |
| --- | --- | --- | --- |
| **Project purpose** | The purpose of the project is to create an application that enables users to create, organize, and track their activities effectively | | |
| **Measurable project objectives and related success criteria** | The users using the app must be able to add and delete tasks, to mark a task as overdue, upcoming, completed and canceled  //cum masuram va proiectul e de succes | | |
| **High-level requirements** | Design a user-friendly interface for managing to-do lists that works well on both web and mobile platforms. //toate cele 5 de la prof si de la noi   1. Enable users to add and delete activities 2. edit, 3. Permit users to classify tasks as Overdue, Coming Soon, Done, or Canceled. 4. A reminder that provides notifications at a specific time interval before an activity. 5. When you schedule an activity, it can be set to repeat at specific time intervals. You can set a date when the activity becomes overdue. | | |
| **Overall project risk** | The project risk includes   1. The project not being done in time witch can be caused by the inability for team members to organize or by the short completion time 2. Potential bugs or glitches that could affect the user experience | | |
| **Summary milestones** | Control points:   1. Bronze – 15.11.2023 – //docum 2. Silver – 12.12.2023 – //react 3. Gold – 09.01.2024 – //implementare react native | | |
| **Preapproved financial resources** | The resources needed are:   1. 4 engineers, each spending aproximatly 25 hours 2. 4 laptops | | |
| **Key stakeholder list** | Name | Title | Role |
| Zaharia Corneliu  Malearciuc Vlad  Bobocea Iulian  Povar Luminita  Ursu Florina | Professor  Student  Student  Student  Student | Sponsor  Manager/ Developer  Developer Developer Developer |
| **Project approval requirements** | The achievement of all measurable project objectives will be used to determine project success. The success of the project will be decided by the project sponsor, ZAHARIA Corneliu. //formal aproval of fin and timelin... | | |
| **Project exit criteria** | The project will be abandoned if no work is done by the end of December | | |
| **Assigned project manager’s responsability** | The assigned manager is Malearciuc Vladut. He is responsible for assigning task for the whole team and keeping track of the progress | | |
| **Project workflow** | The project workflow will be Agile | | |